
INVITATION TO BID
Parking Lot Improvements and Short Pathway Extension
Stanley-Redfish Lake Trailhead and Sawtooth Valley Pioneer Park
Sealed bids (quotes) for improvements to two city parking lots and a short pathway extension will be received by the City of Stanley at, Stanley, Idaho 83278 until 12:00 p.m. local time on Thursday, March 26, 2026 and then at said location the bids will be publicly opened and read aloud. Bids will be received for a single prime contract. Bids shall be on a lump sum basis.
The project includes improvement of two gravel parking areas and a pathway segment, including clearing and grubbing, excavation and fill, installation of a 12” culvert without flared ends, grading, installation of pit run or equivalent subbase and crushed -3/4” aggregate base for a driving surface, landscape boulders, and all other items included on the plans that are identified as the scope of work. The city will install all the signs, any parking bumpers, and parking lot layout posts and rope lines. The contractor’s scope for this project is the heavy construction work only illustrated on the plans.
It is the intent of the attached plans and the accompanying quantity sheet to describe the work required to complete this project in sufficient detail to secure comparable lump sum bids. The quantity sheet is the engineer’s takeoff from the project drawings and details. Bidders are encouraged to utilize this bid sheet in determining their quote. The successful bidder will be required to develop a schedule of values for payment that is generally consistent with the item-by-item breakdown on the quantity sheet.
The Issuing Office for the Bidding Documents is the City of Stanley:
Kimberly Peters, Special Projects Manager
City of Stanley

345 Eva Falls Ave

Stanley, Idaho 83278

Phone: 208-872-4277
Email: operations@cityofstanley.gov
Any technical questions regarding the scope of work are to be directed to the Engineer in Responsible Charge:

S&A Engineers, PC
Paul H. Scoresby, PE

470 B Street
Idaho Falls, ID 83402

Phone: 208-522-1244

Email: paul@saengrs.com
There will be no pre-bid conference for this project. Bidders are welcome to contact Kimberly Peters for a personal site tour. Bidders may contact the Engineer regarding technical questions concerning the project. The Engineer will prepare addenda as needed to more fully explain the contractor’s scope as warranted. The city will distribute any addenda.
This project is being funded 100 percent with a grant from the Idaho Department of Parks and Recreation. Thus, no federal labor requirements, Buy America/BABBA requirements or other federal public works initiatives do not apply. 
Contractor is expected to adhere to all applicable federal, state and local laws related to the execution of the work, such as jobsite safety, traffic control, stormwater pollution prevention, etc. Regarding pollution prevention, this project does exceed one acre. Therefore, the successful bidder will be required to seek a State of Idaho NPDES permit from the DEQ e-permitting system at https://apps-deq.idaho.gov/water/IPDES. The work may qualify for a low-erosivity waiver.
In the execution of the work, the successful bidder will be required to work outside of the annual music festival (Sawtooth Valley Gathering) scheduled for Thursday, June 18 through Sunday, June 21 at Sawtooth Valley Pioneer Park.
The work must be accomplished in the 2026 construction season. The city is willing to accept a schedule from the selected bidder that completes the work in the 2026 construction season.
Bid security (bonding) amounting to five percent of the lump sum quoted price shall be included with the contractor’s quote. A “not to exceed” budget contract will be expected.  The successful bidder will be required to provide payment and performance bonds to the city along with their company proof of insurance that covers general commercial liability, automobile liability, workers compensation and employer’s liability.
Contractors are to submit their quote on their own company standard bid/quote letterhead with a simple lump sum amount. A company authorized individual must sign the quote. Identify the company public works license number on the quote. Quotes with the bid security may be delivered in an opaque envelope with the exterior identifying the bidder’s company name and the name of the project. Or the quote may be emailed to the Issuing Office with a cover sheet identifying the bidder’s company and the name of the project. It is the bidder's responsibility to ensure that their bid proposal was received by the city.
The City of Stanley expects to award the project to the responsive and responsible bidder who submitted the lowest cost quote. The city reserves the right to reject any or all proposals and waive any nonmaterial irregularities in the quotes received. 
Owner :

City of Stanley

By:


Steve Botti

Title:


Mayor

INVITATION TO BID

1

